## Slide 1: Spiral Model
Proposed by Boehm in 1988.
Each loop of the spiral represents a phase of the software process:
  the innermost loop might be concerned with system feasibility,
  the next loop with system requirements definition,
  the next one with system design, and so on.
There are no fixed phases in this model, the phases shown in the figure are just examples.

## Slide 2: Spiral Model (CONT.)
The team must decide:
  how to structure the project into phases.
Start work using some generic model:
  add extra phases
    for specific projects or when problems are identified during a project.
Each loop in the spiral is split into four sectors (quadrants).

## Slide 3: Spiral Model (CONT.)
Determine Objectives
Identify & Resolve Risks
Develop Next Level of Product
Review and plan for next phase

## Slide 4: Objective Setting (First Quadrant)
Identify objectives of the phase,
Examine the risks associated with these objectives.
  Risk:
    any adverse circumstance that might hamper successful completion of a software project.
Find alternate solutions possible.

## Slide 5: Risk Assessment and Reduction (Second Quadrant)
For each identified project risk,
  a detailed analysis is carried out.
Steps are taken to reduce the risk.
For example, if there is a risk that the requirements are inappropriate:
  a prototype system may be developed.

## Slide 6: Spiral Model (CONT.)
Development and Validation (Third quadrant):
  develop and validate the next level of the product.
Review and Planning (Fourth quadrant):
  review the results achieved so far with the customer and plan the next iteration around the spiral.
With each iteration around the spiral:
  progressively more complete version of the software gets built.

## Slide 7: Spiral Model as a meta model
Subsumes all discussed models:
  a single loop spiral represents waterfall model.
  uses an evolutionary approach --
    iterations through the spiral are evolutionary levels.
  enables understanding and reacting to risks during each iteration along the spiral.
  uses:
    prototyping as a risk reduction mechanism
    retains the step-wise approach of the waterfall model.

## Slide 8: Comparison of Different Life Cycle Models
Iterative waterfall model
  most widely used model.
  But, suitable only for well-understood problems.
Prototype model is suitable for projects not well understood:
  user requirements

## Slide 9: Comparison of Different Life Cycle Models (CONT.)
Evolutionary model is suitable for large problems:
  can be decomposed into a set of modules that can be incrementally implemented,
  incremental delivery of the system is acceptable to the customer.
The spiral model:
  suitable for development of technically challenging software products that are subject to several kinds of risks.