## Slide 1: Prototyping Model
Before starting actual development,
  a working prototype of the system should first be built.
A prototype is a toy implementation of a system:
  limited functional capabilities,
  low reliability,
  inefficient performance.

## Slide 2: Prototyping Model (CONT.)
The reason for developing a prototype is:
  it is impossible to ``get it right'' the first time,
  we must plan to throw away the first product
    if we want to develop a good product.

## Slide 3: Prototyping Model (CONT.)
The developed prototype is submitted to the customer for his evaluation:
  Based on the user feedback, requirements are refined.
  This cycle continues until the user approves the prototype.
The actual system is developed using the classical waterfall approach.

## Slide 4: Prototyping Model (CONT.)
Requirements
Gathering
Quick Design
Refine Requirements
Build Prototype
Customer
Evaluation of
Prototype
Design
Implement
Test
Maintenance
Customer satisfied

## Slide 5: Prototyping Model (CONT.)
Even though construction of a working prototype model involves additional cost --- overall development cost might be lower for:
  systems with unclear user requirements,

## Slide 6: Advantages
The customers get to see the partial product early in the life cycle. This ensures a greater level of customer satisfaction and comfort.
New requirements can be easily accommodated as there is scope for refinement.
Missing functionalities can be easily figured out.
Errors can be detected much earlier thereby saving a lot of effort and cost, besides enhancing the quality of the software.
The developed prototype can be reused by the developer for more complicated projects in the future.
Flexibility in design.

## Slide 7: Disadvantages
Costly w.r.t time as well as money.
There may be too much variation in requirements each time the prototype is evaluated by the customer.
Poor Documentation due to continuously changing customer requirements.
It is very difficult for developers to accommodate all the changes demanded by the customer.
There is uncertainty in determining the number of iterations that would be required before the prototype is finally accepted by the customer.
After seeing an early prototype, the customers sometimes demand the actual product to be delivered soon.
Developers in a hurry to build prototypes may end up with sub-optimal solutions.
The customer might lose interest in the product if he/she is not satisfied with the initial prototype.